# Project B - Business Requirements

# 1. Purpose

Project B is an internal inventory tracking system for Contoso Logistics. Warehouse staff currently record stock movements on paper and re-enter them into spreadsheets at the end of a shift, which causes errors and delays. The system replaces this with real-time barcode scanning.

# 2. Scope

In scope: item registration, barcode scanning for goods in, goods out and transfers, stock level reports, low-stock alerts and a shift summary report. Out of scope: supplier ordering and invoicing, which remain in the finance system.

# 3. Users

Warehouse operatives scan items on handheld devices. Supervisors view reports and approve stock adjustments. Administrators manage users and locations. There are about 120 active users across three warehouses.

# 4. Requirements

Requirement 1: warehouse staff must scan items by barcode. Requirement 2: stock levels must update within 5 seconds of a scan. Requirement 3: supervisors must approve any manual adjustment above 50 units. Requirement 4: the system must keep working for up to 30 minutes if the network drops and synchronise afterwards.

# 5. Constraints

The system must run on the existing virtual machine estate; no cloud services are permitted for the first release. Handheld devices run Android 9.

# 6. Service levels

| Measure | Target | Measured at |
| --- | --- | --- |
| Scan to stock update | 5 seconds | Application server |
| Report generation | 30 seconds | Web interface |
| Offline tolerance | 30 minutes | Handheld |
| Availability | 99.5 percent | Load balancer |