# Project A - Test Plan

# 1. Approach

Testing is organised in four levels: unit tests run on every commit, integration tests run on every merge to main, end-to-end tests run nightly against staging, and performance tests run before each release. Exit criteria for release are: no open severity 1 or 2 defects, at least 90 percent of end-to-end cases passing, and the performance target of 5000 concurrent users met.

# 2. Authentication test cases

| ID | Scenario | Result | Priority |
| --- | --- | --- | --- |
| TC-01 | Valid login returns access token and refresh cookie | Pass | High |
| TC-02 | Wrong password returns 401 with generic message | Pass | High |
| TC-03 | Expired access token returns 401 token_expired | Pass | High |
| TC-04 | Refresh token rotates and old token is rejected | Pass | High |
| TC-05 | Five failed logins lock the account for 15 minutes | Pass | Medium |
| TC-06 | Token signed with the previous secret accepted for 20 minutes after rotation | Fail | High |
| TC-07 | Token with tampered payload is rejected | Pass | High |
| TC-08 | Logout revokes the refresh token | Pass | Medium |

# 3. Defects

TC-06 failed in the last staging run. The gateway cached the old secret for only 5 minutes instead of 20. Defect DEF-231 is assigned to the platform team and must be fixed before beta. All other authentication cases passed.

# 4. Performance results

The load test at 5000 concurrent users produced a 95th percentile latency of 1.4 seconds and an error rate of 0.3 percent. The target of 2 seconds was met.